St Martin’s Estate

Investment and Engagement Statement

Date:	Friday 14th June 2019

Authors:	Howard Dawson Regional Director

Jules Bickers Director of Property

Engagement & Communication

MTVH is committed to building and strengthening engagement with the St Martin’s Community.  We have recently re-engaged with the Tenants Resident Association (TRA), and are hoping to build on this relationship. Howard Dawson is the Regional Director for South and South London.  He will be taking the lead on engagement with the TRA, the council and its members.  Howard will work with colleagues across MTVH who are involved with delivering services at St Martin‘s and will provide the point of escalation for the TRA and local members.

Howard will continue to meet with the TRA and representatives from Optivo and Notting Hill Genesis.  He will explore and develop better and closer ways of working in relation to communication and, in the use of the community facilities across the St Martin’s estate.

We will also make better use of the St Martin’s Community website in order to share information to all.

Delivering improvements

MTVH has been working with residents and the TRA since the start of this year, and have shared an action plan to address a range of issues raised by residents.  This statement sets out what we have done to date together with our forward plan.

Communal Lighting

- Residents have continued to report a number of lights across the estate, which are not working.

- A number of colleagues from MTVH including the local housing manager and repairs officer, Manjit Gosal attended an evening estate inspection on 23rd May to inspect lights on the Estate. We are grateful that the TRA also attended and provided us with lighting information.

- 10 lights were found not to be working and repairs orders have been raised to fix them.

- Residents identified areas where they would like additional lighting.  This request has been forwarded to our planned maintenance team for consideration for inclusion in a future programme.

- We are committed to undertake further lighting inspections.

Reported damp in properties

- There are clearly issues with damp and mould on the estate. There are a number of causes including water penetration from roofs, balconies, blocked gutters and downpipes. There are also historic leaks within properties as well as issues with mechanical ventilation.

- Our response to these issues to date has been to try and address each report individually.

- We are now changing our approach; we are reviewing the information received from residents from historic and current damp related complaints and information gathered during the current kitchen and bathroom programme. We are also in the middle of a Stock Condition Survey programme. A photo survey of roofs to blocks was completed in recent years and this will all be incorporated into a wider understanding of damp issues at St Martin’s.

- The stock condition survey includes a Housing Health and Safety Rating System (HHSRS) assessment which identifies damp and mould.  Any damp that is considered a hazard will be picked up through the assessments and we will contact the resident directly setting out what our plans are.

- We have received a list of properties from the TRA whereby dampness has already been identified and we are currently checking what our response is to these issues. In future, when we receive reports of damp from any source we will send our Repairs Officer to inspect the problem at first hand. Where required, Manjit will bring in a specialist to carry out a detailed investigation.

- We know that damp and mould can be caused by a range of different factors and will not presume that an issue in one home has the same cause, or needs the same solution as another.

- We will maintain a list of all reported damp and mould and share the action plan with the TRA.  We will of course protect people’s personal information at all times.

Planned Maintenance

- MTVH manages the investment in its properties on the basis of stock condition surveys.

- Since merging last year, MTVH is undertaking a much larger programme of stock condition surveys than historically was the case in order to get an accurate picture of what investment is needed.

- We are undertaking stock condition surveys at St Martin’s which are due to complete next year, and are in the process of creating our forward investment plan. We will have the outline plan for St Martin’s by September 2019 which we will bring to the TRA.

- Currently we are on site with a kitchen and bathroom replacement programme on the basis of the stock condition surveys that have already taken place. This works includes renewal of mechanical extractor fans which may assist with alleviating condensation in these homes. The details of this programme are:

  - 29 kitchens and 24 bathrooms are current works in progress

  - 15 kitchens and 13 bathrooms have appointments booked for works to start

  - 11 kitchens and 7 bathrooms need to have appointments booked

  - 15 more homes are yet to be inspected

- We are also renewing the guttering on Gaywood Garages.

- We will bring forward our plans to the TRA for an estate wide programme of regular gutter clearance, which we would hope to combine with other works where scaffolding is being erected on the buildings

- We are also developing a GIS (Geographic Information System) capability over the summer. This could assist improved collaborative working between the TRA and the other Housing Associations.

Current Contact arrangements

- Residents can raise repairs by:

  - Phoning the Property Desk on 020 3535 3535 and pressing Option 1

  - Logging onto Resident Self Serve and setting up an online account

  - Using Next Generation Text (link on www.metropolitan.org/contact-us) for residents with speech or hearing impairment

  - Filling in an online form – same website as above

- Where the repair requires an inspection, the local Repairs Officer will attend.

- When a repair has been ordered, the resident will receive written confirmation of the repair and of the appointment that has been booked.

- We don’t currently have a system in place for residents to be able to track jobs in real time.  We have plans to introduce this, and are looking to do so next year.

- Other housing related issues can be raised through the contact centre 020 3535 3535 Option 2.

- Karla Powell is the MTVH Housing Officer for St Martin’s and can be contacted through this number.

Community & Support Work

- MTVH currently contribute £250 annually towards the TRA.

- We are jointly funding football sessions as part of the Health and Wellbeing programme.

- We are in the process of strengthening our relationship with the Yellow Cube in the form of additional funding.  The Head of Housing has recently been invited to become a board member of the Cube.

- We have a Tenancy support service for those who require intensive support.

- We can further promote within St Martin’s opportunities available such as bursaries, well-being services and resident training programmes.